## Slide 1: INFO 420
Week 3
Dr. Ram Arthanari

## Slide 2: When things went wrong. Course correct…

## Slide 3: Case 1: Missed Deadlines and Over Budget
Scenario: The project is significantly behind schedule and has exceeded the budget. The team is demoralized, and stakeholders are losing confidence.
Question: What should the new project manager do to course correct?
Assess the Situation: Conduct a thorough review of the project plan, budget, and current progress. Identify the root causes of delays and budget overruns.
Re-establish Priorities: Work with stakeholders to re-prioritize tasks and features. Focus on delivering the most critical components first.
Revise the Plan: Create a realistic and achievable project plan with clear milestones and deadlines. Ensure the team is aligned with the new plan.
Improve Communication: Establish regular communication channels with the team and stakeholders to provide updates and address concerns promptly.
Boost Morale: Recognize the team’s efforts and provide support to boost morale. Consider team-building activities or incentives to re-energize the team.

## Slide 4: Case 2: Poor Quality Deliverables
Scenario: The project deliverables are of poor quality, with numerous bugs and issues reported by users. The team is struggling to maintain quality standards.
Question: What should the new project manager do to course correct?
Conduct a Quality Audit: Review the current quality assurance processes and identify gaps. Analyze the root causes of quality issues.
Implement Quality Standards: Establish clear quality standards and guidelines for the team to follow. Ensure everyone understands the importance of quality.
Enhance Testing: Increase the focus on testing by implementing automated testing tools and conducting thorough manual testing. Allocate sufficient time for testing in the project schedule.
Provide Training: Offer training sessions to the team on best practices for coding, testing, and quality assurance.
Monitor Progress: Regularly monitor the quality of deliverables and provide feedback to the team. Make adjustments as needed to maintain high standards.

## Slide 5: Case 3: Scope Creep
Scenario: The project has experienced significant scope creep, with new features and requirements being added continuously. This has led to delays and resource constraints.
Question: What should the new project manager do to course correct?
Define Scope Clearly: Revisit the project scope and ensure it is clearly defined and agreed upon by all stakeholders. Document any changes formally.
Implement Change Control: Establish a change control process to evaluate and approve any new requirements or changes to the project scope.
Prioritize Features: Work with stakeholders to prioritize features and requirements. Focus on delivering the most critical features first.
Communicate Boundaries: Clearly communicate the impact of scope changes on the project timeline and budget to stakeholders. Set realistic expectations.
Monitor Scope: Regularly review the project scope and ensure any changes are managed effectively. Keep the team informed about scope boundaries.

## Slide 6: Case 4: Team Conflicts and Low Morale
Scenario: There are conflicts within the team, leading to low morale and decreased productivity. Team members are not collaborating effectively.
Question: What should the new project manager do to course correct?
Identify Issues: Meet with team members individually to understand the root causes of conflicts and low morale. Listen to their concerns and feedback.
Foster Collaboration: Encourage open communication and collaboration within the team. Organize team-building activities to strengthen relationships.
Set Clear Roles: Define clear roles and responsibilities for each team member to avoid confusion and overlap. Ensure everyone understands their contributions.
Provide Support: Offer support and resources to help team members overcome challenges. Address any personal or professional issues that may be affecting their performance.
Recognize Efforts: Acknowledge and appreciate the hard work and contributions of team members. Celebrate successes and milestones to boost morale.

## Slide 10: Project Governance
Structure
Authorization
Oversight/Accountability
Decision Making
Resources

## Slide 11: The Project Charter
Identification & Stakeholders
Description & Scope
MOV/Budget
Milestones
Assumptions, Risks, Issues
Approval!

## Slide 12: Introduction (continued)
Project’s have…
  An Infrastructure
  A Governance structure
  Required Resources (must be obtained)
  A Project Charter

## Slide 13: Figure 4.1 – The Project Infrastructure

## Slide 14: Project Governance
Should flow from organizational governance
Provides a framework to ensure that a project aligns with a chosen business strategy while ensuring that the time, money, and resources provide real value to the organization.
Projects governance must define:
  Structure
  Authorization
  Oversight and Accountability
  Decision Making
  Resources

## Slide 15: Figure 4.2 Project Governance

## Slide 16: The Project Team
The Roles of the Project Manager
  Managerial role
  Leadership role
Attributes of a successful project manager
  ability to communicate with people
  ability to deal with people
  ability to create and sustain relationships
  ability to organize
The Project Team
  Technology Skills
  Business/organization knowledge
  Interpersonal skills

## Slide 17: The Formal Organization
Formal groupings & specializations
Published Lines of
  Authority
  Responsibilities
  Reporting Relationships
  Communication
  Decision-Making

## Slide 18: Figure 4.3 – The Organization and Project Resources

## Slide 19: The Functional Organization
Advantages
  Increased Flexibility
  Breadth & Depth of Knowledge & Experience
  Less Duplication
Disadvantages
  Determining Authority & Responsibility
  Poor Response Time
  Poor Integration

## Slide 20: The Project-Based Organization
Advantages
  Clear Authority & Responsibility
  Improved Communication
  High Level of Integration
Disadvantages
  Project Isolation
  Duplication of Effort
  “Projectitis”

## Slide 21: The Matrix Organization
Advantages
  High Level of Integration
  Improved Communication
  Increased Project Focus
Disadvantages
  Higher potential for conflict
    Team members may wonder “Who’s my boss?”
  Poorer Response Time

## Slide 22: Procuring External Project Resources
Project resources can be internal or externally acquired.
The decision depends on
  The project scope
  Availability of the products and services in the marketplace
  Cost
  Quality
  Terms and Conditions
  Experience and skills of the project team
Similar to a “make” or “buy” decision
Business process outsourcing, including offshoring, is one option for acquiring external resources

## Slide 23: Figure 4.4 – The Project Outsourcing Model

## Slide 24: Procurement Planning
Begins by determining which project needs can be fulfilled internally or externally by the project team
Focuses on not only what can best be filled internally or externally, but
  How
  When
  How Many
  And Where these products or services will be acquired
A Request for Proposal (RFP) may be developed and used to solicit bids, quotes, or proposals for services or goods from prospective sellers.

## Slide 25: Contracts Between Sellers and Buyers
Once a seller is selected, the buyer may enter into contract negotiations so that a mutual agreement can be reached
A contract is a document signed by the buyer and seller that defines the terms and conditions of the buyer-seller relationship. IT serves as a legally binding agreement that obligates seller to provide specific products, services, or even results, while obligating the buyer to provide specific monetary or other consideration.

## Slide 26: General Categories of Procurement-type Contracts
Fixed-Price or Lump-Sum Contracts
  A total or fixed price is negotiated or set as the final price for a product or service
  May include incentives for meeting certain performance objectives or penalties if those objectives are not met

## Slide 27: Categories for Procurement-Type Contracts
Cost-Reimbursable Contracts
  Payment or reimbursement is made to the seller to cover the seller’s actual direct costs (i.e., labor, materials, etc.) and indirect costs (i.e., admin. salaries, rent, utilities, etc.)
  May include incentives for meeting certain objectives or penalties if those objectives are not met
  Types
    Cost-Plus- Fee (CPF) or Cost-Plus-Percentage (CPPC)
    Cost-Plus-Fixed-Fee (CPFF)
    Cost-Plus-Incentive-Fee (CPIF)

## Slide 28: Types of Cost-Reimbursable Contracts
Cost-Plus-Fee (CPF) or Cost-Plus-Percentage Cost (CPPC)
  The seller is paid for the costs incurred in performing the work as well as a fee based upon an agreed on percentage of the costs
Cost-Plus-Fixed-Fee (CPFF)
  The seller is reimbursed for the total direct and indirect costs of doing the work, but receives a fixed amount that does not change unless the project’s scope changes
Cost-Plus-Incentive-Fee (CPIF)
  The seller is reimbursed for the costs incurred in doing the work and receives a predetermined fee plus an incentive bonus for meeting certain objectives

## Slide 29: Categories for Procurement-Type Contracts
Time and Materials (T&M) Contracts
  A hybrid of cost-reimbursable and fixed-price contracts
  The buyer pays the seller for both the time and materials required to complete the work
    Resembles a cost-reimbursable contract because it is open-ended and full cost of project is not predetermined
    But can resemble a fixed-price contract if unit rates are set

## Slide 30: The Project Environment
A place to call home
Technology
Office supplies
Culture
  What is expected from each team member?
  What role will each team member play?
  How will conflicts be resolved?

## Slide 31: The Project Charter
Serves as an agreement and as a communication tool for all of the project stakeholders
Documents the project’s MOV
Defines the project’s infrastructure
Summarizes the details of the project plan
Defines the project’s governance structure
Shows explicit commitment to the project
See Figure 4-5 (next slide) for the typical areas of a project charter

## Slide 32: Figure 4.5 A Project Charter Template