## Slide 4: Let’s Test our Project Management Knowledge
Dr. Ram Arthanari

## Slide 5
You are the new project manager for your company, Best Man Work Inc Manufacturers. Your company has a large client that has requested a special component be created for one of their car engines. The project was launched because of which of the following?
  A. A customer request
  B. A change in the technology your customer is creating
  C. A legal requirement (contractual)
  D. An organizational need
Answer is A

## Slide 6
What is Project Management?
  A. It has a definite start date and end date
  B. A temporary endeavor undertaken to create a unique product, service, or result
  C. The application of knowledge, skills, tools, and techniques to project activities to meet project requirements
  D. Projects are often utilized as a means of achieving an organization's strategic plan
Answer is B

## Slide 7
You are working for an organization that has given you total responsibility and authority over resources, budget, and timelines. You are most likely working in which type of organization?
  A. Strong Matrix
  B. Projectized
  C. Functional
  D. Functional Matrix
Answer is B

## Slide 8
Which of the following would the PMBOK Guide (Sixth Edition) consider the most important skillset a project manager must have?
  A. Negotiation skills
  B. Influencing skills
  C. Interpersonal and team skills
  D. Problem-solving skills
Answer is C

## Slide 9
A project manager and an operations manager were having a discussion about their process implementation methods. Both of them agreed on something true to their respective fields. Which of the following is relevant to their discussion?
  A. Both projects and operations are scheduled, limited by budget, and resource constraints
  B. Operations are always planned and executed directly
  C. Projects are performed to achieve organizational objectives whereas operations are not
  D. Like projects, operations terminate after a certain agreed period of time
Answer is A

## Slide 10
There are 3 phases in your project. You just completed the first phase of your project and are ready for phase 2. Which process groups must you pass through for the second phase?
  A. Initiating, Planning, Executing, Monitoring and Controlling, and Closing
  B. Planning, Executing, Monitoring and Controlling, and Closing
  C. Initiating, Planning, Executing, and Monitoring and Controlling
  D. Initiating, Planning, and Executing
  Answer is A

## Slide 11
During which process group is the project charter developed?
  A. Initiating
  B. Planning
  C. Executing
  D. Monitoring and Controlling
  Answer is A

## Slide 12
Which of the following is an example of a project constraint?
  A. The project team's expertise
  B. The project schedule
  C. The project sponsor's approval
  D. The project scope
  Answer is B

## Slide 13
Which of the following is a characteristic of a strong matrix organizational structure?
  A. Project managers have limited authority
  B. Project managers have full authority over resources
  C. Functional managers have full authority over resources
  D. There is no clear project management role
  Answer is B

## Slide 14
You are the project manager of a software development project. During the execution phase, a critical team member resigns unexpectedly. What should you do?
  A. Immediately replace the team member with a new resource
  B. Assess the impact of the resignation on the project schedule and deliverables
  C. Inform the project sponsor and stakeholders
  D. Continue with the project as planned
  Answer is B

## Slide 15
Your project is facing scope creep due to frequent changes requested by the customer. What is the best approach to manage scope changes?
  A. Accept all changes to keep the customer satisfied
  B. Implement a strict change control process
  C. Ignore the changes and continue with the original scope
  D. Negotiate with the customer to balance scope, time, and cost
  Answer is D

## Slide 16
During the project execution, you discover that the project team is not following the quality management plan. What should you do?
  A. Update the quality management plan
  B. Escalate the issue to senior management
  C. Conduct a root cause analysis to identify the reasons for non-compliance
  D. Ignore the issue and focus on other project tasks
  Answer is C

## Slide 17
Your project is behind schedule, and the project sponsor is pressuring you to deliver faster. What should you do?
  A. Increase the project team's working hours
  B. Rebaseline the project schedule
  C. Analyze the critical path and identify opportunities for acceleration
  D. Inform the project sponsor that the schedule cannot be changed
  Answer is C

## Slide 18
You are managing a construction project with multiple subcontractors. One subcontractor is consistently delivering poor-quality work. What action should you take?
  A. Terminate the subcontractor's contract
  B. Document the issues and communicate with the subcontractor
  C. Accept the poor-quality work to avoid delays
  D. Escalate the issue to the project sponsor
  Answer is B

## Slide 19
Your project team is experiencing conflicts due to differing opinions on project priorities. What conflict resolution technique should you use?
  A. Avoidance
  B. Compromise
  C. Collaborate
  D. Forcing
  Answer is C

## Slide 20
During the project execution, you realize that the project risks are not being adequately addressed. What should you do?
  A. Update the risk register
  B. Conduct a risk audit
  C. Implement risk responses
  D. Escalate the issue to the project sponsor
  Answer is A

## Slide 21
Your project team is working remotely across different time zones. How can you improve communication?
  A. Use asynchronous communication tools
  B. Schedule frequent in-person meetings
  C. Assign a team member as a communication coordinator
  D. Ignore the time zone differences
  Answer is A

## Slide 22: What went wrong in these Status Reports

## Slide 23
Status Report Sample:
  Project Name: Alpha
  Date: 2024-08-01
  Status: On Track
  Tasks Completed: 5
  Tasks Pending: 3
Identify what went wrong:
  What critical information is missing from this status report?
Solution:
  Include details such as specific tasks completed, pending tasks, issues faced, and next steps.

## Slide 24
Status Report Sample:
  Project Name: Beta
  Date: 2024-08-01
  Status: Delayed
  Tasks Completed: 2
  Tasks Pending: 6
  Issues: Some issues
Identify what went wrong:
  What makes this status report unclear?
Solution:
  Provide clear descriptions of the issues, their impact, and the steps being taken to resolve them.

## Slide 25
Status Report Sample:
  Project Name: Gamma
  Date: 2024-08-01
  Status: On Track
  Tasks Completed: 0
  Tasks Pending: 8
Identify what went wrong:
  Why is this status report not useful?
Solution:
  Include progress updates, even if minimal, and explain why no tasks were completed.

## Slide 26
Project Name: Delta
  Date: 2024-08-01
  Status: On Track
  Tasks Completed: 7
  Tasks Pending: 1
  Issues: None
Identify what went wrong:
  What might be misleading about this status report?
Solution:
  Ensure that any potential risks or minor issues are also reported, even if the overall status is positive.

## Slide 27
Project Name: Epsilon
  Date: 2024-08-01
  Status: At Risk
  Tasks Completed: 3
  Tasks Pending: 5
  Issues: Delays due to resource constraints
Identify what went wrong:
  What is missing in terms of next steps?
Solution:
  Include specific action items to address the issues and outline the plan to get the project back on track.

## Slide 28: Identify the best Schedule Compression Technique

## Slide 29
Case 1: You are managing a project to build a new hospital. The project is behind schedule due to unexpected geological issues during the foundation work. The local government has announced a new healthcare initiative and wants the hospital to be operational sooner.
Technique Applied: This is a complex situation where Crashing might be the best option. You could bring in additional construction crews and equipment to speed up the work. However, this would increase costs and could potentially compromise safety if not managed carefully.

## Slide 30
Case 2: You are managing a project to develop a new encryption algorithm. The project is behind schedule due to the complexity of the work. Your company’s CEO has announced that the new algorithm will be launched at an upcoming industry conference.
Technique Applied: In this case, Fast Tracking might be the best option. You could have different teams work on different parts of the algorithm simultaneously. However, this could increase the risk of errors and would require careful coordination.

## Slide 31
Case 3: You are managing a project to launch a new online shopping platform. The project is behind schedule due to delays in integrating with various payment gateways. The holiday shopping season is approaching, and the company wants the platform to be live before then.
Technique Applied: This is a situation where Scope Reduction might be the best option. You could launch the platform with a limited number of payment options and add more later. However, this could impact customer satisfaction and sales.

## Slide 32
Case 4: You are managing a project to upgrade the IT infrastructure of a global company. The project is behind schedule due to delays in procuring hardware. The company’s operations are being impacted and the CEO wants the upgrade completed as soon as possible.
Technique Applied: In this case, Overtime might be the best option. You could have your team work extra hours to install and configure the hardware once it arrives. However, this would increase costs and could lead to team burnout.

## Slide 33
Case 5: You are managing a project to develop a new electric car. The project is behind schedule due to issues with battery technology. The company’s board has announced that the new car will be unveiled at an upcoming auto show.
Technique Applied: This is a challenging situation where Prioritization might be the best option. You could focus on resolving the battery issues and delay less critical work. However, this could impact the overall quality and functionality of the car.